Sehun Babatunde – TDL Assignment
Risk	Risk Statement	Response strategy	Objectives	Likelihood	Impact	Risk Level
GitHub	Any source code pushed to GitHub could potentially contain information that hackers would find useful when trying to a maliciously alter the project. The source files could potentially contain hard-coded login credentials which could allow for data leaks.	Use stronger passwords and usernames than just “admin” or “root”, and keep them regularly updated.	Reduce the likelihood of hacking and data leaks.	Medium	High	Medium-to-High
Development Computer	My hard drive on my computer that contains my assignment work could fail would could result in data loss me losing my project work.	Use the git commit and branch system on GitHub to break down each task so I can roll back features if I have accidentally overwritten work. The files will be also stored at GitHub's end. / Keep regular backups to pen drives , external hard drives and I could use cloud platforms such as OneDrive and Google Cloud to have additional off-site backup.	Reduce the likelihood of data loss	Medium		High
Covid / other illnesses	Me or my immediately family catches Covid-19 or other illnesses .	Maintain social distancing with outside strangers . Wear a mask while going outside and other external activities while outside my home. Avoid unnecessary travel	Reduce the likelihood of catching COVID-19 or any other illnesses.	Medium		Medium-to-High
Software/ repo corrupting	One of the software tools integrated into my project (Maven, Junit, etc) corrupting or completing breaking with no fix in sight. Which could prevent progress of project work.	Keep regular backups and maintain commits of project. Try to relink the repo links in the pom.xml file. Ask for advice from Nick. :)	Reduce the risk of IMS assignment required and link tools from breaking/	Medium		Medium-to-High
Stuck on a problem/ uncertainty	My progress working on task hits a plateau, as I come across an error or a problem. Or inability on how to move forward.	Ask for help from colleagues, Nick and search for the particular issue on the web (QA Community, Stack Overflow, W3 Schools) to help solve it. Use past experience and projects to help make a link with the new current issue.	Reduce the risk of getting stuck on a problem during the development of the IMS assignment. Reduce the risk of not getting the project completed.	Medium-to-High		Medium-to-High
Burnout/Stress	If I feel the project is becoming overwhelming, or I lose confidence in my ability to complete tasks and complete the project.	Take regular breaks , participate in exercise and hobby activities to ease stress. Break tasks down into bite size manageable chunks. Utilise Jira Sprint board to manage tasks.	Reduce the risk of personal burnout which can impact mental state and progress of the IMS Assignment project.	Low		Medium-to-High
Time - Mismanagement	If I find I spend too much time on one particular task which takes away time from another while the deadline becomes closer.	Have regular checks on the assignment specification and mark scheme, to make sure I'm meeting the required tasks and functionality. Reach out to colleagues and Nick for assistance if needed. Set reasonable time limits on tasks, and prioritise harder and more important tasks and functions. Take regular breaks but also stay motivated to keep focused.	Reduce the risk of not completing the project from start to finish. Along with meeting the required functionality as expected in the assignment specification and mark scheme.	Medium		Medium-to-High
Project Bugs & Feature creep/Out of scope	If errors in my coding cause bugs in my project. In addition with feature creep I spend too long trying to implement a feature which could take time away from other more important functions and could also potentially break features.	Utilise Sonarqube & Junit to ensure best practices. As well as maintaining good code, testing and eliminating bugs in my coding a project. Utilise QA Community, W3 Schools and other web sources to look at aspects of Java or other technologies on how to utilise it. Reach out to colleagues and Nick for assistance and guidance. Get the basic required functions and project working and up to a good standard, make a backup and then if I have time extend and expand on the project.	Limit the numbers of bugs and other coding errors that appear in my project. Ensure I meet the require project specification to a good standard.	Medium-to-High		Medium-to-High
Website CDN dependencies down (	The Bootstrap & FontAwesome CDN go down, possibly breaking site functionality	Store a local host of website dependencies (FontAwesome, Bootstrap) in a local folder where the html files reference with a url.	Make sure the website work as intended	Low		Medium
User has JavaScript disabled	The user has JavaScript/ scripts disabled on their browser breaking site functionality.	Detect when the user has scripts disabled. JavaScript disabled and notify the user with a message to enable JavaScript	Make sure the website work as intended. (DOM manipulation, operations, event listeners)	Low		High